Product Requirements Document

AI Study Planner

AB Talks 60-Day Claude AI Challenge — 10-Day Capstone Project

Author: Anjali  |  Version: 1.0  |  Date: July 25, 2026

# 1. Overview

AI Study Planner is a web application that helps college students (undergraduate and postgraduate) eliminate daily study confusion during semester exam preparation. Students enter their subjects, topics, exam dates, and available daily study hours. A deterministic, rule-based scheduling engine converts these inputs into a day-by-day study plan, prioritizing subjects with nearer exam dates, balancing daily workload, and automatically inserting revision sessions before each exam. A Claude-powered AI layer, accessed through a secure backend proxy, adds explanations, personalized tips, motivational messages, and a study-related Q&A assistant on top of the deterministic plan.

This PRD defines the v1.0 scope to be designed, built, tested, and deployed across a 10-day capstone timeline, at a pace of approximately 1–2 hours of build time per day.

# 2. Problem Statement

College students juggling 3–8 subjects during semester exams often know what subjects they have, but not how to divide their remaining days before exams. This leads to over-studying one subject while neglecting another, procrastination, and exam-time anxiety. Students want a reliable daily plan instead of manually creating one.

# 3. Target User & Persona

Primary audience: Undergraduate and postgraduate college students preparing for semester / end-semester exams

## Persona: Priya

- Age 18–24, undergraduate or postgraduate student

- Preparing for semester exams with 3–8 subjects

- Studies 1–5 hours per day

- Often procrastinates and doesn't know what to study next

- Wants a ready-made daily plan rather than building one manually

# 4. Goals & Success Metrics (for this capstone)

- A deployed, publicly accessible v1.0 with a clean, intuitive UI

- A functioning deterministic scheduling engine that produces sensible, testable study plans

- A working AI layer (explanations, tips, motivation, Q&A) via a secure backend proxy

- A tool genuinely usable by the author for her own exam planning

- A public GitHub repository with documentation, and a LinkedIn post for the AB Talks challenge

# 5. Scope — In vs. Out for v1.0

## 5.1 In Scope

- Input: subjects, topics (list or count) per subject, exam date per subject, daily available study hours

- Rule-based scheduling engine: distributes topics across available days, prioritizes subjects with nearer exam dates, balances daily workload, auto-schedules revision sessions before each exam

- Dashboard: daily study plan, calendar/timeline view of the full schedule, “Today's Focus” panel

- AI layer (via secure backend proxy): explanation of why the schedule was generated this way; personalized daily study tip; short motivational message; simple study-related Q&A assistant

- Automatic data persistence via browser localStorage — no login required

- Ability to regenerate the plan when subjects, exam dates, or study hours are edited

- Responsive web design for desktop and mobile browsers

- Live deployment on a single URL

- Public GitHub repository with professional README and screenshots

## 5.2 Out of Scope (Future Work)

- Progress tracking and completion status

- Automatic re-planning after missed study days

- User accounts and cloud synchronization across devices

- Notifications, reminders, or email integration

- Native Android/iOS applications

- AI-generated (non-deterministic) scheduling

- Collaborative study groups

- Analytics or long-term performance tracking

- Offline-first functionality

# 6. Functional Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-1 | User can add/edit/remove subjects, each with a name, topic list or topic count, and an exam date | Must |
| FR-2 | User can set total daily available study hours | Must |
| FR-3 | System generates a day-by-day schedule distributing topics across days until each subject's exam date | Must |
| FR-4 | Scheduling engine prioritizes subjects with nearer exam dates when allocating time | Must |
| FR-5 | Scheduling engine balances workload across days to avoid overloading any single day | Must |
| FR-6 | Scheduling engine automatically inserts revision session(s) before each subject's exam date | Must |
| FR-7 | Dashboard shows a “Today's Focus” view and a full calendar/timeline view of the plan | Must |
| FR-8 | User can regenerate the plan after editing subjects, topics, exam dates, or study hours | Must |
| FR-9 | AI layer explains, in plain language, why the plan was structured the way it was | Must |
| FR-10 | AI layer generates a personalized study tip for the current day | Should |
| FR-11 | AI layer generates a short motivational message | Should |
| FR-12 | AI layer answers simple study-related questions via a Q&A assistant | Should |
| FR-13 | All user data (subjects, exam dates, preferences, generated plan) persists in browser localStorage | Must |
| FR-14 | Application is usable on both desktop and mobile browser widths | Must |

# 7. Non-Functional Requirements

- Security: the Claude API key must never be exposed to the browser; all AI calls go through a backend proxy that reads the key from an environment variable

- Reliability: the scheduling engine is deterministic — identical inputs always produce identical schedules

- Performance: schedule generation should feel instant (under ~500ms) since it involves no network call; AI-enhanced content may take a few seconds and should show a loading state

- Usability: a first-time user should be able to generate their first study plan in under 2 minutes without instructions

- Portability: no login/database dependency for v1.0, so the app works identically for any visitor on a given device/browser

# 8. High-Level Architecture (Design Principles)

The system is composed of three logical layers, kept intentionally simple to fit the 10-day, 1–2 hr/day timeline:

- Frontend: renders input forms, the calendar/timeline dashboard, and the Q&A chat UI; reads/writes plan data to localStorage; calls the backend proxy for AI features

- Deterministic scheduling engine: pure logic (no AI, no network call) that takes structured inputs (subjects, topics, exam dates, study hours) and returns a structured day-by-day plan

- Backend proxy (minimal serverless function): receives a request from the frontend, attaches the Claude API key from environment variables, forwards the prompt to the Claude API, and returns the AI response — no authentication or database logic on this route

Exact technology choices (frameworks, hosting platform, specific libraries) are finalized in the Implementation Blueprint's Day 1 setup phase, informed by the constraints gathered during discovery: no prior full-stack deployment experience, a preference for the simplest secure architecture, and a strong preference for a single hosting platform that serves both frontend and serverless backend with GitHub-based auto-deploy.

# 9. Assumptions & Constraints

- Builder time budget: approximately 1–2 hours per day for 9 remaining days

- Builder has no prior experience deploying a full-stack application or managing a backend

- No paid tools or services will be used unless explicitly requested

- Every manual step outside the chat (account creation, dashboard clicks, CLI commands) will be explained step by step, and progress will be confirmed with the builder before proceeding

# 10. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| First-time backend/deployment experience causes delays | Blueprint dedicates full days to setup and deployment with step-by-step guidance and buffer time; simplest possible platform is chosen |
| Scope creep from “nice to have” AI features | Out-of-scope list is fixed in this PRD; new ideas are logged as future scope, not added mid-build |
| API key exposure | All Claude API calls routed through a backend proxy; key stored only in environment variables, never in frontend code |
| Running out of time near Day 10 | Testing and deployment are scheduled with buffer days (Days 8–9) rather than left to the last day |

# 11. Deliverables (Capstone)

- Live, publicly deployed web application (single URL)

- Public GitHub repository with organized code and a professional README

- LinkedIn post documenting the build, screenshots, and key learnings, tagged per the AB Talks challenge format

# 12. Definition of Done (Day 10)

The project is considered complete when: the app is live at a public URL; a user can enter subjects, topics, exam dates, and study hours and receive a working, sensible day-by-day plan with revision sessions; the AI explanation, tip, motivational message, and Q&A assistant all function correctly through the secure backend proxy; data persists correctly across page reloads via localStorage; the app is responsive on both desktop and mobile; the GitHub repository is public with documentation and screenshots; and a LinkedIn post has been published.